**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
|  | Ee Lyn Lim |
|  | Laine Buraga |
|  | Jasper Stewart-Lane |
|  | Benedict Yeang |
|  |  |
|  |  |

Tutor: Jesse St Germain

Version: 1.0

Date: 01/08/2017

**Table of Contents**

[Release Plan 1](#_30j0zll)

[Release 1 1](#_1fob9te)

[Feature Title 1 1](#_3znysh7)

[Feature Title 2 1](#_2et92p0)

[Release 2 1](#_tyjcwt)

[Feature Title 1 1](#_3dy6vkm)

[Feature Title 2 1](#_1t3h5sf)

[Release 3 2](#_4d34og8)

[Feature Title 1 2](#_2s8eyo1)

[Feature Title 2 2](#_17dp8vu)

[Delivery Schedule 2](#_3rdcrjn)

[Estimated Velocity: 2](#_26in1rg)

[Sprint Plan 3](#_lnxbz9)

[Sprint 1 3](#_35nkun2)

[Current Velocity: 3](#_1ksv4uv)

[Story ID: Title 3](#_44sinio)

[Story ID: Title 3](#_2jxsxqh)

[Story ID: Title 3](#_z337ya)

Release Plan

# Release 1

Delivery date: Total Story Points: 13

Static web pages of data.

## Web pages

User can view and navigate through information desired.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| B2 | Home page | 1 |
| B5 | Individual web pages of data (9 categories) | 6 |
| B3 | Registration page - template | 1 |
| B6 | Logging out of account | 1 |
| B7 | Database | 2 |
|  | Story Point Sub-Total: | 10 |

## Search and validation functions

Validates user’s account details and allows user to search efficiently.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| B3 | Registration page - validation | 1 |
| B1 | Search functions | 2 |
|  | Story Point Sub-Total: | 3 |

# Release 2

Delivery date: Total Story Points:

More dynamic.

## Account management

Different account types that displays personalised information for user.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| A1 | Tourist user | 2 |
| A2 | Student user | 2 |
| A3 | Businessman user | 2 |
| A4 | Admin user | 2 |
| B4 | Favourites tool | 2 |
|  | Story Point Sub-Total: | 10 |

## 

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  | Edit | - |
|  | Test |  |
|  | Story Point Sub-Total: |  |

# Release 3

Delivery date: Total Story Points:

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

# Delivery Schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
| Sprint 1 | | | | Sprint 2 | | | |
| Release 1 | | | | Release 1 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 3 | | | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity:

Sprint Plan

# Sprint 1

Total Story Points: 13 Total Hours: 36

## Current Velocity: n/a

## Story ID: Home page

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create a main page and a search textbox | 1 |  |
| T02 | Buttons for login and registration | 1 |  |
| T03 | Three user type categories link | 1 |  |
| T04 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 1 Total Hours: | 4 |  |

## Story ID: Individual web pages

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T05 | Web page on colleges | 2 |  |
| T06 | Web page on libraries | 2 |  |
| T07 | Web page on industries | 2 |  |
| T08 | Web page on hotels | 2 |  |
| T09 | Web page on parks | 2 |  |
| T10 | Web page on zoos | 2 |  |
| T11 | Web page on museums | 2 |  |
| T12 | Web page on restaurants | 2 |  |
| T13 | Web page on malls | 2 |  |
| T14 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 6 Total Hours: | 19 |  |

## Story ID: Database

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T15 | Plan database (ER diagram) | 2 |  |
| T16 | Create database (relations etc) | 1 |  |
| T17 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 1 Total Hours: | 4 |  |

## Story ID: Search functions

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T18 | REGEX - keyword results | 1 |  |
| T19 | Sorting results in chronological and alphabetical order | 1 |  |
| T20 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 2 Total Hours: | 3 |  |

## Story ID: Registration page - template

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T21 | General layout of form (name, username password, email, address, mobile number) and user type selection | 1 |  |
| T22 | Validation | 1 |  |
| T23 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 1 Total Hours: | 3 |  |

## Story ID: Logging out of account

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T24 | Floating button available for user to log out at anytime | 1 |  |
| T25 | Acknowledge that session has ended | 1 |  |
| T26 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 1 Total Hours: | 3 |  |